## Slide 1: Dynamic System Development Methodology (DSDM) and example Sumeda Madhuri

## Slide 2: AGENDA
PM
1
Project Management
What is project management?
PM styles
Government settings
DSDM
2
Dynamic system development method
What is DSDM?
How to use in Government setting?
Private setting?
LB-TCF
3
Lake Burien
Scope/Strategic Goal
Dynamic Development
Early Delivery
Q
4
Quality and Questions
DSDM and Quality
Pros/Cons

## Slide 3: Project Management
Effectively plan, execute, and oversee a goal to success
Project Management
Pursue scalable customer service through sustainable strategies
Traditional and Agile Methods
Cultivate one-to-one customer service with robust ideas​
Dynamic system development methodology
Improved Project Success Rates
Increased Efficiency and Productivity
Enhanced Problem-Solving Skills
Structure
Goal/Objective
Responsible
Team accountability
Changes
Risk
Monitor progress
Performance
Effective value
Traditional
Linear
Sequential
One after another
Agile
Iterative approach
manageable phases
Incorporating feedback
Rapid Application Development
Agile
strategic goals and focus upon early delivery
Eight Principles
Backbone to AgilePM®
World’s leading Agile Project management method ​
1
2
3
4
5

## Slide 4: 8 DSDM PRINCIPLES
Focus on the business need
Deliver on time
Collaborate
Never compromise quality
Build incrementally from firm foundations
Develop iteratively
Communicate continuously and clearly
Demonstrate control
DSDM

## Slide 5: DSDM PHASES
Foundations
feel ownership of the solution
Process
People
Products
Practices
Understanding Project Variables
Development Team
Time Boxing
Feasibility study
Scope
80/20 principle
Iterative approach
business requirements will change Deployment
.
Building an effective team for successful delivery focuses on four elements:
Empowerment
Stability
Skills
Size
Set sprints
Set time
Set cost
Variable features
Quality to not compromise
Fixed variables
  - Time
  - Cost
Variable variables
  - Features
Determinant variables
  - Quality
Understanding Project Variables
Post-Project Phase
Evolutionary Development Phase
Development Phase
Assemble
Accountability
Deploy
Closing the project
Deployment and complexity
Review
MoSCoW prioritization (Must, Should, Could, Won't)
Prototyping and iterative development

## Slide 6: FEASIBILITY AND FOUNDATIONS
Feasibility study
Scope
80/20 principle
Iterative approach
business requirements will change Deployment
feel ownership of the solution
Process
People
Products
Practices
Foundations
Foundations
feel ownership of the solution
Process
People
Products
Practices

## Slide 7: Project analysis slide 3
Understanding Project Variables
DSDM in Government projects
What sets DSDM apart from other methodologies?
.
EVOLUTIONARY DEVELOPMENT

## Slide 8: TEAM AND TIME BOX
Development Team
Team has all the power
Solution focused
Time Boxing
Set sprints (max 2 week)
Set time
Set cost
Variable features
Quality to not compromise
DSDM Phase
Notes: Roles in DSDM
Building an effective team for successful delivery focuses on four elements
Empowerment
Stability
Skills
Size.
Business Sponsor
Project Manager
Team Leader
Solution Developer
Advantages
Flexibility in changing requirements
High stakeholder engagement
Focus on delivering value
Slide 8: Challenges
Requires strong collaboration
Timeboxing may lead to scope limitations
Steep learning curve for new teams

## Slide 9: Examples of the 1st two DSDM Phases
How did DSDM look in the Lake Burien – TCF project?
Feasibility study
Scope
80/20 principle
Iterative approach
business requirements will change
Deployment
Scope - 12 bed, Transitional Care, Age
20% work accounts for 80% of the project
Facility
Staff
Weekly plan
Weekly report
Percentage of work
Time boxed weekly thus change is acceptable
Can change every week if needed
Easy to Deploy
Team has the power
People management at it’s best
Understanding Project Variables
Fixed variables
  Time
  Cost
Variable variables
  Features
Determinant variables
  Quality
Legislative mandated timeline
Not much control for team
Legislative mandated timeline
Not much control for team
Rent/Construct/Buy – as based on business
Bed styles/Mandates – as based on team
Monitored weekly
Time Boxing
Set sprints
Set time
Set cost
Variable features
Quality to not compromise
.
Notes: Scope
80/20 principle
Iterative approach
business requirements will change
Deployment

## Slide 10: DSDM is Task focused Focus
80/20 rule
What’s most important
MoSCoW Model for everything
Adapt and Move on
Change Acceptable
Risk acceptable
Communication is high
Goal Focused
Customer focused
Plan flexible
Prioritize Prioritize Prioritize
Category 4 Tasks were affecting 80% of the project
Task Focused

## Slide 11: Examples of the remaining DSDM Phases in the LB project
UNDERSTANDING PROJECT VARIABLES
Post-Project Phase
Evolutionary Development Phase
Development Phase
Assemble
ACCOUNTABILITY
Deploy
Closing the project
DEPLOYMENT AND COMPLEXITY
Review
MoSCoW prioritization (Must, Should, Could, Won't)
Prototyping and iterative development
Legislative Mandates and Analysis
Analyzing what might change and what
needs to change
What can we control and what can be moved?
In tasks, what are the highest priorities? MosCow
Definition of done or Minimum viable product
80/20 Pareto chart analysis
Did we meet the Mandates?
Did we manage the controls?
Are we able to manage the change?
Did we meet the must haves?
Is the MVP good?
20% of work that we finalized = 80% of the work
20% work Deployment and Change Management
Testing and deployment
Reviews and approvals
Assemble the DOD or the MVP and managing the needs
Closing the Project and lessons learned
Post project phase
Notes: Scope
80/20 principle
Iterative approach
business requirements will change
Deployment

## Slide 12: CRITICAL TOOLS
Let’s not forget the basic
Basic Project Management
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
New tools
Report Card
Project Status
Progress/Planning Status
Some fun DSDM tools

## Slide 13: Communication Log

## Slide 14: CRITICAL TOOLS
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
Report Card
Project Status
Progress/Planning Status
Let’s not forget the basic
Basic Project Management
New tools
Some fun DSDM tools

## Slide 15: Decision Log

## Slide 16: CRITICAL TOOLS
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
Report Card
Project Status
Progress/Planning Status
Let’s not forget the basic
Basic Project Management
New tools
Some fun DSDM tools

## Slide 17: RAID Log

## Slide 18: CRITICAL TOOLS
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
Report Card
Project Status
Progress/Planning Status
Let’s not forget the basic
Basic Project Management
New tools
Some fun DSDM tools

## Slide 19: Staff Chart

## Slide 20: CRITICAL TOOLS
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
Report Card
Project Status
Progress/Planning Status
Let’s not forget the basic
Basic Project Management
New tools
Some fun DSDM tools

## Slide 21: Team Roster

## Slide 22: CRITICAL TOOLS
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
Report Card
Project Status
Progress/Planning Status
Let’s not forget the basic
Basic Project Management
New tools
Some fun DSDM tools

## Slide 23: Report Card

## Slide 24: CRITICAL TOOLS
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
Report Card
Project Status
Progress/Planning Status
Let’s not forget the basic
Basic Project Management
New tools
Some fun DSDM tools

## Slide 25: Project Status report
Understanding Project Variables
Post-Project Phase
Evolutionary Development Phase
Development Phase
Assemble
Accountability
Deploy
Closing the project
Deployment and complexity
Review
MoSCoW prioritization (Must, Should, Could, Won't)
Prototyping and iterative development

## Slide 26: CRITICAL TOOLS
Communication
Decision Log
RAID Log
Staff Log
Team Roaster
Report Card
Project Status
Progress/Planning Status
Let’s not forget the basic
Basic Project Management
New tools
Some fun DSDM tools

## Slide 27: Progress Report

## Slide 28: WHAT WORKED WITH LBTCF?
Management Objectives
85% met.
Customer Objectives
100% met.
Project Objectives
100% met
Implementation Plan
80% met.
Tasks
80% complete on time
Schedules
One week delay.
Resources
Needed external help

## Slide 29: PROJECT PROGRESS TO COMPLETION 90-DAY TIMELINE
Chart: SPRINT BURN UP CHART
| feasibility study | foundation | understand project variables | development teams | time boxing
initation | 10 | 40 | 45 | 50 | 90
planning | 30 | 50 | 60 | 70 | 90
execution | 20 | 30 | 50 | 60 | 90
control | 10 | 20 | 70 | 90 | 90
close | 5 | 30 | 60 | 90 | 110
Time
Exceeded by 10 days
Cabling strike
Growth
Growth rate 5-25%
Burn up chart were used to assess growth
Total cost
$12 Million
OFM managed funding
Cost model were created
No BAC or CAC created

## Slide 30: TOOLS USED
Dynamic planning .
Dynamic report out
Staff planning/ staff charts
RAID log /Decision log/ Project plan
Communication plan/sprint communication log.
External Documents/Road Maps/ Policy and Procedure

## Slide 31: Thank You